An Implementation Strategy for

Building Your Inspection Readiness Program

Phase 1: Foundation Building (Months 1-3)

- Create and Implement foundational SOPs including GDP, Training and Document Management

- Establish robust training program with role-based training curricula

- Begin company-wide training on core quality SOPs including the “Fundamental Six”

Phase 2: System Enhancement (Months 4-6, prior to entering the clinic)

- Implement second phase of QMS systems including investigation, CAPA, deviation, batch disposition, specification, change control, complaint, and risk management systems

- Implement the third phase of the QMS including quality agreements, vendor selection, vendor audits, and corrections/recovery

- Implement annual GMP, GLP, GCP training

Phase 3: Culture Integration (Months 7-12)

- Create inspection simulation exercises

- Implement quality metrics and trending

- Test complaints, corrections/recovery, and AE reporting systems

- Develop management oversight systems

Ongoing Excellence

- Conduct regular inspection readiness assessments

- Maintain current training and competency programs

- Perform periodic system effectiveness reviews

- Update procedures based on regulatory changes and industry best practices